Medumba.ai

Complete Platform Scope of Work — Version 3.0

App + Live Classes + Books · Living Dictionary + STEM Vocabulary · New Word Pipeline eMuseum · Anyone in the World Can Learn Medumba · NKONI July 25–26, 2026

| 📱 THE APP Self-paced learning · Web + iOS + Android · Offline · Living Dictionary |  | 🎓 LIVE CLASSES 1-on-1 tutoring · AI-matched · Native Medumba teachers |  | 📚 THE BOOKS NCOBNKUN publications · Amazon · Class companions |
| --- | --- | --- | --- | --- |

↓  Bundle discount when you get all three  ↓

| Detail | Value |
| --- | --- |
| Builder | Félix II Njandja Noumi — Full-Stack Developer, Kaaynos SARL |
| Kaaynos SARL Pro Bono | medumba.ai homepage + full ecosystem website · /books page ·a community links |
| Technical Lead | Tangyie Shulem Yaweni, Kaaynos SARL |
| Content & Linguistic Authority | Franklin Metchezin (Zenu) — NCOBNKUN / CEPOM · all content validation + new word approval |
| Book Publisher | NCOBNKUN — sold on Amazon, linked from medumba.ai |
| Living Language Mission | STEM vocabulary · diaspora modernity · new word creation pipeline keeps Medumba current |
| Launch Target | NKONI Festival — Bronx NY — July 25–26, 2026 |

# Table of Contents

# 1. The Medumba.ai Ecosystem

medumba.ai is a complete language ecosystem — the first of its kind for any Cameroonian Grassfields tonal language. Three integrated components (App, Classes, Books) form a unified learning journey. The homepage is the storefront. The eMuseum is the cultural depth layer. The Living Dictionary is the linguistic engine. THEO records everything.

The Ecosystem Purpose — Beyond Language Learning - This is not just a language app. It is the infrastructure for keeping Medumba alive, relevant, and expanding. - The Living Dictionary with its new word creation pipeline ensures Medumba can express modern concepts: smartphones, artificial intelligence, climate change, engineering, mathematics — in Medumba. - STEM vocabulary development is a strategic priority. Diaspora youth must be able to discuss advanced mathematics, computer science, biology, and engineering in their heritage language. - Modern diaspora life: words for social media, video calls, remote work, school subjects, public transit, financial instruments — all must exist in Medumba for it to be a living daily language. - Everyone globally can learn Medumba: diaspora, researchers, cultural enthusiasts, language learners, heritage seekers.

## 1.1 The Three Components + Bundle

| Component | What It Is | Revenue Partners | Felix Builds |
| --- | --- | --- | --- |
| 📱 The App | Self-paced Medumba learning: dictionary, lessons, pronunciation assessment, voice query, media gallery. Web + iOS + Android. Offline-capable. | Fees shared: Nzueke Foundation · Kaaynos SARL · NCOBNKUN · CEPOM | Yes — Foundation scope |
| 🎓 Live Classes | AI-matched 1-on-1 tutoring with native Medumba speakers. Assessment, Daily.co video sessions, automated payments, AI post-processing. | Fees shared: Teachers · Nzueke Foundation · Kaaynos SARL · NCOBNKUN · CEPOM | Yes — Foundation scope |
| 📚 The Books | NCOBNKUN-published Medumba learning books. Sold on Amazon. Physical + digital. Class companions. | Amazon revenue → NCOBNKUN directly. Platform drives discovery only. | /books page + affiliate links — Kaaynos pro bono |
| Bundle Offer | App (annual) + first month classes + book links activated = discount on first class. | Stripe discount applied on class component only. | Bundle activation endpoint — Kaaynos pro bono |
| Assessment | Free 15-min AI-scored assessment call. Generates learner level. Feeds tutor matching. | No fee — customer acquisition. | Yes — Foundation scope |

## 1.2 Fee Allocation — Shared Across Partners

All fees collected via Stripe in USD and distributed automatically to partners. The exact allocation percentages are defined by the Nzueke Foundation in partnership with Kaaynos SARL, NCOBNKUN, and CEPOM. This document records the partner allocation structure — specific percentages are governed by a separate Foundation agreement.

App Subscription Fees — Allocation Partners - Nzueke Foundation — sovereign IP owner, platform mission, GWU research infrastructure - Kaaynos SARL — technology development, platform operations, ongoing maintenance - NCOBNKUN — cultural rights guardian, linguistic validation authority, content governance - CEPOM — cultural production hub, elder recordings, corpus pipeline operations - Allocation percentages: defined by Foundation agreement. Stripe split configured accordingly.

Live Class Fees — Allocation Partners - Teachers — primary value creators. Native Medumba speakers delivering live instruction. - Nzueke Foundation — sovereign IP and platform mission - Kaaynos SARL — technology infrastructure and marketplace operations - NCOBNKUN — linguistic validation of all tutors, cultural quality gate - CEPOM — cultural standards oversight - Allocation percentages: defined by Foundation agreement. Teacher allocation prioritized as primary earner.

Books — NCOBNKUN Direct Revenue - NCOBNKUN receives all book revenue directly via Amazon (no platform split). - Amazon affiliate link from medumba.ai generates additional commission for NCOBNKUN on top of book sale. - The platform's role: drive discovery. NCOBNKUN's role: publish, price, and distribute.

## 1.3 Homepage — medumba.ai (Kaaynos Pro Bono)

The homepage is what people see when they go to medumba.ai. It is the unified entry point for the entire ecosystem. Kaaynos SARL builds and maintains it as a pro bono contribution to the Nzueke Foundation. Felix is the developer.

| Section | Content | THEO Signal |
| --- | --- | --- |
| Hero | Headline in French + English. Three component cards: App / Classes / Books. Primary CTA: 'Start my journey' → registration. | cta_clicked, component_card_viewed |
| App download | iOS App Store + Google Play badges + 'Use in browser' link. Platform auto-detection. | app_download_intent, platform_selected |
| Live Classes CTA | 'Book a free assessment' button. Links to class booking flow. | assessment_booking_intent |
| Books Section | NCOBNKUN book covers, descriptions (trilingual), Amazon buy links, bundle offer banner. | book_link_clicked, bundle_interest_flagged |
| Community Links | Zenu YouTube (@zenumen7363) — embedded with 3 featured videos + subscribe. CEPOM website link. NCOBNKUN website link. | external_link_clicked (channel, destination tracked) |
| eMuseum Preview | Horizontal scroll of 5 featured Bangangté eMuseum artifacts. 'Explore full eMuseum' CTA. | museum_preview_viewed, artifact_preview_clicked |
| NKONI Countdown | 'Meet us at NKONI Festival, Bronx NY, July 25–26, 2026'. Live countdown timer. | — |
| Registration | Unified sign-up: name, email, location, learning goal. Leads to onboarding. THEO twin initialized. | user_registered, learner_type_set → twin_initialized |
| Language Toggle | FR / EN / Medumba. Franklin validates the Medumba version. | language_preference_set |

# 2. The Living Dictionary — French · Medumba · English

The Medumba.ai Dictionary is not a static lookup tool. It is a living, growing, community-powered trilingual dictionary that evolves as Medumba evolves. It currently contains 4,257 validated entries and 259 expressions. With the new word creation pipeline, every user becomes a contributor to the language — and every new word approved by NCOBNKUN/CEPOM is a permanent expansion of Medumba's reach.

Why This Is Strategically Critical - A language that cannot name the modern world becomes irrelevant to young people. Medumba must be able to express: smartphone, algorithm, climate change, vaccine, engineering, artificial intelligence, social media, cryptocurrency. - STEM vocabulary is the highest priority expansion domain. Diaspora youth studying mathematics, computer science, biology, physics, and engineering in New York need Medumba words for their school subjects. This is how you keep a heritage language alive in a diaspora context. - Modern diaspora life vocabulary: video call, remote work, Wi-Fi, subscription, mortgage, subway, semester, graduation, internship — all must exist in Medumba. - The community creation pipeline inverts the traditional model: instead of linguists alone deciding what words exist, the community proposes, and NCOBNKUN/CEPOM validates. Franklin and his team remain the final authority. - Every new word approved is a THEO D5 cultural event — the language growing in real time. The archive is updated, THEO is updated, the user who suggested it is notified and rewarded.

## 2.1 Dictionary Module — Full Feature Set

📖 The Living Dictionary French · Medumba · English · Trilingual · 4,257+ entries · Growing · STEM + Modern Vocabulary

| Feature | Description | THEO Signal | Priority |
| --- | --- | --- | --- |
| Trilingual search | Single search box: enter French, Medumba, or English — returns matching entries in all three languages simultaneously. | word_searched, search_language_detected | P0 — NKONI |
| Entry display | Each word shows: Medumba text (with tone marks), French translation, English translation, grammatical category, example sentence (trilingual), audio pronunciation, cultural context note. | word_viewed | P0 — NKONI |
| Tonal audio playback | Audio file per entry (recorded by Franklin/NCOBNKUN native speakers). One tap plays. No extra click. | audio_played, word_id | P0 — NKONI |
| Tone mark display | Unicode Medumba tone diacritics displayed correctly. Custom font renderer if needed for all platforms. | — | P0 — NKONI |
| Category filters | Filter by: grammatical category (noun, verb, adjective…) · semantic domain (STEM, daily life, culture, nature, body, food, governance…) · status (established, recently added, proposed) | category_filtered, domain_filtered | P0 — NKONI |
| STEM vocabulary domain | Dedicated STEM domain filter: Mathematics · Computer Science · Biology · Physics · Chemistry · Engineering · Medicine. Displays Medumba terms with French and English equivalents for school use. | domain_filtered (domain=STEM), word_viewed (domain=STEM) | P1 |
| Modern life vocabulary domain | Dedicated Modern Life domain: Technology · Diaspora Daily Life · Work & Career · Education · Finance · Transport · Social Media · Communication. | domain_filtered (domain=modern_life) | P1 |
| Bookmarking | Users can bookmark words to personal word lists. Saved offline (Flutter SQLite). Shareable lists. | word_bookmarked, list_shared | P1 |
| Word of the day | Daily featured word. Appears on app dashboard and homepage. Alternates across domains — STEM, cultural, daily life. | word_of_day_viewed | P1 |
| Example sentences | Each entry includes 1–3 example sentences in Medumba with French and English translations. Authored or validated by Franklin. | — | P1 |
| Related words | 'See also' links to semantically related entries. Groups STEM terms together (e.g., all computer science vocabulary cross-linked). | related_word_clicked | P2 |
| Corpus link | Where word appears in the CEPOM audio corpus, link to relevant corpus recording. Cultural context from living speech. | corpus_clip_played | P2 |
| Offline access | Full dictionary cached to SQLite on first launch. Search and audio work offline. Audio files for 500 most common words pre-cached. | All events queued offline via TheoEventService | P0 — NKONI |

## 2.2 STEM & Modern Vocabulary — Priority Expansion Domains

Franklin and the NCOBNKUN linguist team are responsible for creating and validating all STEM and modern vocabulary. This is a deliberate, structured expansion of the language — not ad hoc. The domains below are the priority targets for new word creation through the pipeline described in Section 2.3.

| Domain | Why It Matters for Medumba | Example Words Needed | Who Validates |
| --- | --- | --- | --- |
| Mathematics | Diaspora kids study maths in English/French. They should be able to discuss algebra, geometry, calculus, probability in Medumba. | algorithm · equation · probability · calculus · matrix · integer · fraction · coordinate | Franklin + NCOBNKUN linguist team. Mathematical precision required. |
| Computer Science | The diaspora generation will be engineers and developers. CS vocabulary in Medumba is generational — it will define whether the next generation can think about technology in their heritage language. | code · program · artificial intelligence · database · network · algorithm · software · hardware · machine learning · data | Franklin + GWU CS expertise (Aristide/Tangyie input welcome on technical precision) |
| Biology & Medicine | Health literacy in Medumba. Critical for D2 THEO health dimension. Words for: vaccine, virus, cell, organ, diagnosis, treatment. | vaccine · virus · cell · chromosome · diagnosis · hospital · symptom · treatment · nutrition | Franklin + Dr. Kamadjou (THEO D2 health partner) input on medical terminology |
| Physics & Engineering | For Medumba to be a language of science, not just culture. Solar energy, electricity, force, motion, materials. | electricity · solar panel · force · gravity · circuit · engine · construction · material · energy | Franklin + Germain Mbatchou (THEO D4 energy expert) for engineering terms |
| Technology & Digital Life | Smartphone, app, Wi-Fi, video call, social media, download, password, screen, camera — essential for diaspora daily life. | smartphone · application · Wi-Fi · download · password · camera · screen · message · video call · subscription | Franklin + younger NCOBNKUN contributors (native speakers who use these technologies daily) |
| Diaspora Daily Life | Transit, school system, work, finance, housing, civic life in US/France/Canada/Belgium. Words diaspora youth need to discuss their actual lives in Medumba. | subway · semester · internship · mortgage · insurance · citizenship · graduation · university · salary · rent | Franklin + diaspora community input (Aristide, Toundzi family, NDE New York Association) |
| Environmental / Climate | Climate change, ecosystem, biodiversity, conservation — increasingly critical for communities in the Ndé Division facing environmental change. | climate · ecosystem · biodiversity · drought · flood · conservation · pollution · renewable | Franklin + agricultural knowledge keepers (CEPOM Zone C) |

## 2.3 New Word Creation Pipeline — Community → NCOBNKUN → CEPOM → Archive

This is the most architecturally significant feature of the Living Dictionary. When a user searches for a word that does not exist in the dictionary, they are invited to suggest it. That suggestion enters a structured agentic workflow that routes it through linguistic validation, community review, formal approval, and archive update — with the user notified and rewarded at each stage.

Why This Is the Most Important Feature for Language Survival - Every language that has survived modernization did so because speakers extended it into new domains. Medumba's survival depends on its ability to absorb the modern world. - The community creation pipeline makes every user a language contributor. A diaspora teen in New York who suggests 'algorithm' in Medumba is an act of cultural preservation as significant as an elder recording a proverb. - NCOBNKUN and CEPOM remain the final authority. Franklin and his team decide what enters the language. The community proposes — the linguistic institution validates. - Every new approved word is permanent. It is archived in CEPOM, recorded in the IP Provenance Ledger with contributor attribution, and added to the dictionary. The user who suggested it is credited forever. - THEO D5 event: word_approved_and_added. The language growing is measurable in the digital twin.

### The Complete New Word Pipeline — Step by Step

| Step | What Happens | Who / System | THEO Event |
| --- | --- | --- | --- |
| 1 — Search fails | User searches for a word (e.g., 'artificial intelligence' or 'le réseau social' or 'mbiye' [a hypothetical Medumba term]) and no result is found. | User + search engine | word_not_found — logged with query text and search_language |
| 2 — Suggest prompt | App displays: 'This word is not yet in our dictionary. Would you like to suggest it? Earn 50 credits if it is approved.' User taps 'Suggest this word'. | Frontend UX + gamification engine | suggestion_initiated |
| 3 — User submits form | User fills submission form: the word in the language they know it · what they believe it means · an example sentence if possible · which domain it belongs to (STEM / technology / daily life / culture / other). | React form + Node.js POST /api/v1/words/suggest | word_suggestion_submitted — payload: query, known_form, definition_attempt, domain, user_id |
| 4 — AI intake agent | Agentic Claude processes the submission: identifies language of input, checks for near-duplicates in existing dictionary, researches the concept (RAG + web search), drafts a proposed Medumba word form with tone annotation, prepares a trilingual entry draft (Medumba/French/English), and packages it for NCOBNKUN review. | Claude API agentic pipeline + FAISS duplicate check + RAG | word_intake_processed — AI draft written to word_suggestions table (status=pending_ncobnkun) |
| 5 — User notification (intake) | User receives in-app notification + email: 'Your suggestion has been received and is being reviewed by the NCOBNKUN linguist team. We will notify you when a decision is made.' | SendGrid email + Supabase Realtime push | — |
| 6 — NCOBNKUN linguistic review | Franklin (or designated NCOBNKUN linguist) receives the AI-drafted entry in their validation dashboard. They review: Is this concept already expressible in Medumba? Does the proposed word form respect Medumba phonology and tonal rules? Is the domain categorization correct? They can: Accept AI draft · Modify the word form · Reject (with reason) · Request CEPOM consultation for complex cases. | NCOBNKUN validation dashboard · Franklin + linguist team | ncobnkun_review_started · ncobnkun_decision_made (approve/modify/reject/escalate_to_cepom) |
| 7 — CEPOM formal approval | For significant new words (especially STEM terms and neologisms), NCOBNKUN routes to CEPOM for formal approval. CEPOM is the institutional authority for Medumba language governance. CEPOM reviews against existing linguistic standards and approves. | CEPOM review workflow · institutional sign-off | cepom_approval_granted or cepom_approval_rejected |
| 8 — Word added to dictionary | Approved word is added to the main words table (status=published). Trilingual entry (Medumba/French/English) with tone marks, example sentence, domain tags, audio recording scheduled. | Admin CMS auto-publishes approved entries · words table INSERT | word_added_to_dictionary — D5 THEO event · corpus coverage updated |
| 9 — Archive updated | New word entry added to CEPOM linguistic archive. IP Provenance Ledger records: word, contribution date, contributor (user who suggested), NCOBNKUN validator, CEPOM approver. Immutable attribution. | ip_provenance_ledger INSERT · corpus_entries MongoDB update | archive_updated |
| 10 — THEO updated | theo_events INSERT: event_type=word_approved_and_added, payload includes domain, suggesting_user_id, validation_chain (NCOBNKUN validator + CEPOM approver), theo_dimension=D5. | THEO Event Bus · D5 Cultural dimension update | word_approved_and_added → twin L/C dimensions updated |
| 11 — User notified + rewarded | User receives in-app notification + email: 'Your suggestion for [word] has been approved! It is now part of the Medumba dictionary. You have earned [credits] credits.' Credits added to user gamification score. | SendGrid + Supabase Realtime + gamification engine | suggestion_reward_issued · credits_earned (amount by approval tier) |

## 2.4 Gamification — Encouraging Community Word Creation

Credits and recognition are the incentive mechanism that makes the community pipeline self-sustaining. Every user who contributes to growing the language receives recognition in the platform — including permanent credit in the dictionary entry itself.

| Action | Credits Earned | Tier | Rationale |
| --- | --- | --- | --- |
| Word suggestion submitted | 10 credits | Base | Reward for trying, even if rejected. Reduces barrier to participation. |
| Suggestion accepted for review | 25 credits | Bronze | AI intake agent confirms it is a valid new word concept not in dictionary. |
| Word approved by NCOBNKUN | 100 credits | Silver | Significant contribution. Franklin and team validated the word. |
| Word approved by CEPOM + published | 250 credits | Gold | Formal institutional approval. Word is now part of Medumba permanently. |
| Word enters STEM domain | +100 bonus credits | STEM Bonus | Extra incentive for critical vocabulary expansion in science and technology. |
| Audio recording of your suggested word (done by you, validated) | +50 credits | Voice Contributor | Users can submit their own pronunciation if they are native speakers. |
| Your suggested word used 100+ times | +100 credits | Impact Milestone | Recognition for words that become widely adopted. |
| Your suggested word used in a lesson | +150 credits | Curriculum Impact | Highest recognition: the word became part of the learning curriculum. |

Credit Leaderboard & Recognition - Public leaderboard: top word contributors visible to the community. Sorted by total credits. Filterable by domain (STEM contributors, cultural contributors, etc.). - Dictionary attribution: every published entry shows 'Suggested by [username]' with date. Permanent record in the living dictionary. - Contributor badges: Bronze Contributor (1 word), Silver Contributor (5 words), Gold Contributor (10 words), STEM Pioneer (3+ STEM words approved), Language Keeper (25+ words approved). - Donovan, Sara Marie, and their peers are primary targets for the STEM vocabulary pipeline. Diaspora youth suggesting the tech and school vocabulary they need creates the words that make Medumba relevant to their generation. - Franklin retains full editorial authority at all times. Credits do not obligate NCOBNKUN to approve any word. The community proposes; the institution decides.

## 2.5 New Word Pipeline — Database Schema

| Table / Field | Type | Purpose |
| --- | --- | --- |
| word_suggestions | PostgreSQL | All user submissions. Links to words table when approved. |
| id | UUID PK | — |
| submitted_by_user_id | UUID FK → users | Who suggested it |
| query_text | TEXT | What the user searched / suggested |
| known_form | TEXT | The word form the user provided (in any language) |
| definition_attempt | TEXT | User's description of what they think it means |
| domain | TEXT | STEM / technology / daily_life / cultural / nature / other |
| ai_draft_medumba | TEXT | AI-generated proposed Medumba word form with tone marks |
| ai_draft_french | TEXT | AI-generated French equivalent/definition |
| ai_draft_english | TEXT | AI-generated English equivalent/definition |
| ai_example_sentence | TEXT | AI-generated example sentence in Medumba |
| duplicate_check_result | JSONB | FAISS similarity check — nearest existing entries |
| status | TEXT | pending_ai ¦ pending_ncobnkun ¦ pending_cepom ¦ approved ¦ rejected ¦ merged |
| ncobnkun_reviewer_id | UUID FK → users | Franklin or designated NCOBNKUN validator |
| ncobnkun_notes | TEXT | Linguistic notes, modifications made by reviewer |
| cepom_approver_id | UUID FK → users | CEPOM institutional approver |
| published_word_id | UUID FK → words | Links to final entry once published |
| credits_issued | INTEGER | Credits awarded to submitter on approval |
| created_at | TIMESTAMPTZ | Submission timestamp |
| user_credits | PostgreSQL | Running credit balance per user. Feeds leaderboard. |
| user_id · total_credits · word_credits · lesson_credits · streak_credits | — | All credit types tracked separately for analytics |

## 2.6 Dictionary Build Plan (Felix)

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | Dictionary v2 web: trilingual search (FR/Medumba/EN), tonal audio playback (one tap), tone mark display, category filters, domain filters (STEM + modern life). Claude Code extends MVP. | React 18 + Cloudflare R2 + Claude Code | ✓ NKONI |
| Mo. 1 | word_suggestions table + AI intake agent: Claude Code builds POST /api/v1/words/suggest endpoint. Agentic Claude processes submission: duplicate check (FAISS), draft trilingual entry, route to NCOBNKUN queue. | Node.js + Claude API + FAISS + Supabase | ✓ NKONI |
| Mo. 1 | NCOBNKUN validation dashboard: Franklin's review queue. Shows AI draft, user submission, duplicate check results. Franklin can: approve / modify / reject / escalate to CEPOM. | React admin UI + Claude Code | ✓ NKONI |
| Mo. 1 | Gamification engine: user_credits table, credit award triggers (on suggestion_submitted, ncobnkun_approved, cepom_approved), leaderboard API. | Node.js + Supabase + Redis leaderboard | ✓ NKONI |
| Mo. 2 | STEM vocabulary domain launch: Franklin seeds 50+ STEM words (Mathematics + CS priority). Dedicated STEM browse section in app and web. | Sanity + dictionary API + Franklin content | — |
| Mo. 2 | User notification pipeline: in-app push + email at each pipeline stage (received / under review / approved / rejected). SendGrid + Supabase Realtime. | SendGrid + FCM + Supabase Realtime | — |
| Mo. 2 | Contributor leaderboard + badges: public leaderboard page, badge icons, dictionary attribution ('Suggested by…' on entry). | React + Supabase views + badge system | — |
| Mo. 2 | Flutter dictionary module: full offline search (SQLite), audio playback, word suggestion form, credit balance visible in profile. | Flutter + sqflite + just_audio + Claude Code | — |
| Mo. 3 | Modern life vocabulary domain: 50+ words seeded by Franklin for diaspora daily life. Co-curated with Toundzi family input. | Franklin + Aristide/Toundzi community input | — |
| Mo. 3 | THEO integration: every dictionary action emits to theo_events (word_looked_up, word_not_found, suggestion_submitted, word_approved_and_added). D5 cultural dimension updates. | emitTheo() across all dictionary routes | ✓ NKONI |

# 3. Homepage + Website (Kaaynos SARL Pro Bono)

🌐 medumba.ai — The Ecosystem Homepage React + Vercel · Kaaynos SARL builds free · Felix is developer · Everything tracked to THEO

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | Homepage v1: hero (FR+EN), three-component cards (App/Classes/Books), registration flow, language selector FR/EN/Medumba. Deployed to medumba.ai. | React 18 + Vercel + Tailwind + i18n | ✓ NKONI |
| Mo. 1 | Community links: Zenu YouTube (@zenumen7363) embedded with 3 featured videos + subscribe button. CEPOM link. NCOBNKUN website link. All clicks tracked. | YouTube embed API + THEO tracker | ✓ NKONI |
| Mo. 1 | eMuseum preview: 5 featured Bangangté artifacts in horizontal scroll gallery. Embedded on homepage. Links to /museum full gallery. | Sanity API + React carousel | ✓ NKONI |
| Mo. 1 | Book section: NCOBNKUN book covers, trilingual descriptions, Amazon affiliate links (Franklin provides ASINs + affiliate tag). Bundle discount banner. | Amazon affiliate + Stripe coupon UI | ✓ NKONI |
| Mo. 2 | App download section: iOS/Android badges + 'Use in browser'. Platform auto-detection (iOS → App Store, Android → Play Store, other → web). | Platform detection + UTM tracking | ✓ NKONI |
| Mo. 2 | Bundle activation: register + Amazon order confirmation + class booking = discount. Validation endpoint. Stripe coupon. THEO bundle_activated event. | Node.js validation + Stripe coupon API | ✓ NKONI |
| Mo. 2 | NKONI countdown timer. 'Word of the Day' widget (from dictionary API). Living Dictionary preview: show latest 3 newly added words including STEM terms. | React + dictionary API + countdown | ✓ NKONI |
| Mo. 3 | Medumba translation of homepage: Franklin validates all Medumba-language copy. Trilingual toggle live. | i18n + Franklin review workflow | ✓ NKONI |
| Mo. 3 | Full QA: Amira Test (every element has icon+text, mobile-first), Lighthouse performance (<2s Cameroon via Cloudflare), accessibility. | Lighthouse + Cloudflare + Amira UAT | ✓ NKONI |

# 4. The App — Learning Platform (Web + iOS + Android)

📱 The App — Web + iOS + Android Flutter 3.19+ · React web · Claude First · Offline-capable

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | Dictionary v2 (full feature set from Section 2): trilingual search, tonal audio, STEM domain, word suggestion pipeline, gamification engine. | Claude Code + React + Node.js | ✓ NKONI |
| Mo. 1 | AI Translator: French → Medumba via fine-tuned LLM on Modal.com. Tone-marked output. Feedback loop → LLM training signal. | Modal.com LLM + Claude Code | ✓ NKONI |
| Mo. 2 | Learning modules: 5 lesson types, XP, streaks, progress. Diaspora vs. community tracks. STEM vocabulary integrated into lesson curriculum. | Riverpod + sqflite + Claude Code | ✓ NKONI |
| Mo. 2 | Pronunciation assessment: Web Audio API + Flutter mic → tonal scoring (librosa/Modal.com) → pitch contour chart (Chart.js/Flutter). | FastAPI + librosa + Modal.com | ✓ NKONI |
| Mo. 2 | Flutter scaffold (Android primary + iOS): all screens by Claude Code. Offline sync (TheoEventService + SyncService). Supabase Auth (not Firebase). | Flutter 3.19+ + GoRouter + Riverpod + Supabase | ✓ NKONI |
| Mo. 2 | RAG voice query: ASR → FAISS retrieval → culturally-filtered Medumba response. Voice query in app and web. | wav2vec + FAISS + Claude API | ✓ NKONI |
| Mo. 3 | iOS TestFlight build. Android APK + Play Store prep. CEPOM QR scan intake (Android). | Fastlane + TestFlight + Play Console | ✓ NKONI |
| Mo. 3 | Full offline mode: dictionary (full SQLite cache) + 500 most common word audio files pre-cached + lessons + queued theo_events on reconnect. | SyncService + sqflite + WorkManager | ✓ NKONI |

# 5. Live Classes — AI-Matched Tutoring Marketplace

🎓 Live Classes — Wukong-Style Tutoring Marketplace Daily.co + Stripe + Claude AI · Franklin validates all tutors · 100% AI-operated

## 5.1 The Journey — Parent/Learner to First Class

| Step | What Happens | AI / System |
| --- | --- | --- |
| 1 — Arrive + Register | Land on medumba.ai. See 'Book a Live Class'. Register. Link child profile or self-profile. | Supabase Auth · twin initialized |
| 2 — Free Assessment | AI books free 15-min call via Daily.co. Tutor + AI assess: vocabulary prompts, tone recognition, conversation. Score stored. | AI scheduler + Daily.co + scoring overlay → assessment_results |
| 3 — AI Match | TutorMatchingService: top 3 tutors scored on 6 factors (level fit, age group, style, timezone, availability, specialty). Parent sees 3 cards. | Node.js matching algo → tutor_match_sessions |
| 4 — Book + Pay | Select tutor + slot. Stripe checkout. Daily.co room created. Reminders sent. | Stripe PaymentIntent → class_scheduled event |
| 5 — Live Class | Daily.co embedded in-app room. 30 or 45 minutes. Recorded with consent. | Daily.co SDK → class_started |
| 6 — Post-class AI | AI processes recording: transcript → Claude → session summary + vocab + homework. Email to parent within 5 min. | Claude API + Daily.co transcript → class_completed THEO event |
| 7 — Rebook | AI rebooking nudge 24h later. Pre-selects same tutor + time. One-click rebook. After 3 classes: subscription offer. | AI scheduler + SendGrid → rebooking flow |

## 5.2 Fee Allocation — All Partners Share

Fees are shared between Teachers, Nzueke Foundation, Kaaynos SARL, NCOBNKUN, and CEPOM. Exact percentages are defined by Foundation agreement. Stripe Connect (US tutors) and Wise (Cameroon tutors via MTN Mobile Money or bank transfer) handle automatic distribution.

## 5.3 Live Classes Build Plan

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | DB schema: tutors, tutor_availability, class_bookings, assessment_results, payouts, escalation_queue. RLS policies. Tutor onboarding portal. | Claude Code + Supabase migrations | — |
| Mo. 2 | Assessment flow: AI scheduling → Daily.co room → scoring overlay → assessment_results → TutorMatchingService. | Daily.co SDK + FastAPI scorer | — |
| Mo. 2 | Booking + payment: TutorMatchingService → top 3 cards → Stripe PaymentIntent → Daily.co room created → reminders. | Node.js + Stripe + SendGrid + Daily.co | — |
| Mo. 2 | Post-class pipeline: Daily.co transcript → Claude → session summary + vocab + homework email + class_completed THEO event. | Claude API + SendGrid + theo_events | — |
| Mo. 2 | Fee split automation: Stripe + Wise automated payouts to all partners per Foundation agreement percentages. | Stripe Connect + Wise API + webhooks | — |
| Mo. 3 | AI customer service: Claude chatbot handles 95%+ of queries. Escalates to escalation_queue. One Kaaynos human reviews. | Claude API + knowledge base + Supabase | — |
| Mo. 3 | NKONI MVP: 3+ Franklin-validated tutors. Booking flow live. 1 demo class on stage. Donovan books it live at NKONI. | Full stack integrated | ✓ NKONI |

# 6. The Books — NCOBNKUN Publications

📚 The Books — NCOBNKUN Medumba Publications Amazon distribution · Franklin / NCOBNKUN · medumba.ai drives discovery

NCOBNKUN publishes the Medumba learning books used by students and parents alongside the App and Live Classes. Books are sold on Amazon. The platform does not take a cut of book revenue. Medumba.ai's role: drive discovery and create the bundle incentive.

| Felix Builds | Franklin's Task |
| --- | --- |
| /books page: NCOBNKUN book covers, descriptions (trilingual), Amazon buy links. Sanity CMS-powered — Franklin adds book entries directly. | Add books to Sanity CMS: cover image, title, description (FR/EN/Medumba), Amazon ASIN, price. |
| Amazon affiliate link redirect: /books/buy/:asin → Amazon with NCOBNKUN affiliate tag. Click tracked to THEO. | Set up Amazon Associates account for NCOBNKUN. Provide affiliate tag to Felix. |
| Bundle activation endpoint: POST /api/v1/bundle/activate. User submits Amazon order confirmation. Node.js validates. Stripe coupon applied. THEO bundle_activated event. | Share Amazon order confirmation format so Felix can validate. |
| Homepage book section: 3 featured books with 'Buy on Amazon' CTAs. Rotates weekly. Sanity-powered. | Curate featured books on Sanity CMS with approved descriptions. |

# 7. The eMuseum — Bangangté Digital Cultural Gallery

🏛️ The eMuseum — Embedded in medumba.ai Sanity CMS + React + Cloudflare CDN · 14 dimensions · Franklin curates · Felix builds

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | Sanity CMS + 14-dimension schema. Claude Code scaffolds full schema from Zenu's spec. | Sanity CMS + Claude Code + GROQ | ✓ NKONI |
| Mo. 1 | eMuseum React frontend (/museum on medumba.ai): gallery, dimension tabs, artifact detail, search. Cloudflare CDN <2s. | React + Sanity API + Cloudflare | ✓ NKONI |
| Mo. 1 | Homepage preview: 5 featured artifacts horizontal scroll. Embedded on homepage. Links to full eMuseum. | Sanity API + React carousel | ✓ NKONI |
| Mo. 2 | QR scan-to-draft (Android): Zone A QR → Claude trilingual description → Zenu review → auto-publish. | mobile_scanner + Claude API + Sanity | ✓ NKONI |
| Mo. 2 | 50+ artifacts live. Agentic Claude batch-generates from Zenu's curation notes. | Agentic Claude + Sanity bulk publish | ✓ NKONI |
| Mo. 3 | FESTAC recurring pipeline. QR codes + labels for Chiefdom Palace physical install. | QR generator + print PDF + Sanity | ✓ NKONI |

# 8. AI Agent Chatbot — Medumba Language Assistant

💬 Medumba AI Chatbot — Tone-Aware Cultural Assistant RAG + LLM + ASR · Modal.com GPU · Yaweni architecture

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | Corpus ingest API + R2 pipeline. OLAC metadata tagger. 14-dimension classifier. | Node.js + Cloudflare R2 + Claude | ✓ NKONI |
| Mo. 2 | Tonal LLM fine-tuning pipeline. wav2vec 2.0, F0 contour prediction. Flag Yaweni before running. | wav2vec 2.0 + HuggingFace + Modal.com | ✓ NKONI |
| Mo. 2 | RAG pipeline: FAISS + Jena Fuseki OWL ontology filter (Aristide's backbone). Culturally-filtered retrieval. | FAISS + Jena Fuseki + Claude API | ✓ NKONI |
| Mo. 2 | ASR voice endpoint: acoustic model + voice input wired to THEO API gateway. | wav2vec ASR + FastAPI + Modal.com | ✓ NKONI |
| Mo. 3 | Voice query end-to-end: ASR → LLM → RAG. F1 baseline logged. Dataset packaged for GWU. | ClickHouse + agentic eval harness | ✓ NKONI |

# 9. THEO API — The Backbone

⚙️ THEO API — RESTful Backbone · All Products Connect Here Node.js + Railway · Supabase JWT · OpenAPI · emitTheo() everywhere

| Mo. | Task — Claude First | Tools / Stack | NKONI |
| --- | --- | --- | --- |
| Mo. 1 | API contracts + Supabase JWT. OpenAPI spec. All endpoints: dictionary (incl. word suggestion pipeline), learning, tutoring, bundle, eMuseum, analytics. Mock server. | OpenAPI + Supabase Auth + Railway | ✓ NKONI |
| Mo. 2 | Module integrations: all features wired. Integration tests for every route including word suggestion pipeline. | Jest + Claude Code integration tests | ✓ NKONI |
| Mo. 3 | NKONI demo gateway: all 7 products + homepage live. Agentic health check. 99% uptime. | Uptime monitoring + Sentry | ✓ NKONI |

# 10. THEO Event Bus — AI Records Everything on Everything

Every interaction across all products and the homepage writes to the theo_events table. AI records everything on everything. Every page view, word tap, word suggestion, new word approval, lesson step, book click, class minute, museum artifact, community link click — all feeds the THEO digital twin.

| Source | Key Events | Dimension | Why It Matters |
| --- | --- | --- | --- |
| Homepage | page_view, cta_clicked, component_viewed, external_link_clicked (Zenu/CEPOM/NCOBNKUN), bundle_interest_flagged | X Context | User intent before first lesson. Which component attracts which audience. |
| Dictionary — search | word_looked_up, word_not_found, word_searched, audio_played | D5 Cultural | Vocabulary demand map. word_not_found events directly seed the new word pipeline. |
| Dictionary — new word | word_suggestion_submitted, ncobnkun_review_started, cepom_approval_granted, word_approved_and_added, suggestion_reward_issued | D5 Cultural | THE language growth signal. Each approved word is a permanent D5 event. |
| Dictionary — STEM | word_viewed (domain=STEM), domain_filtered (domain=STEM), suggestion_submitted (domain=STEM) | D5 Cultural + D1 Education | Measures STEM vocabulary adoption and diaspora tech engagement. |
| App — Lessons | lesson_completed, lesson_abandoned, step_timed_out | D1 Education | Learning velocity, PPO curriculum input. |
| App — Pronunciation | pronunciation_scored, tone_errors[], teacher_override | D5 + D1 | Tonal acquisition data. Which tones are hardest per learner profile. |
| App — Media / eMuseum | media_viewed, artifact_viewed, dimension_browsed | D5 Cultural | Cultural engagement depth. |
| Live Classes | assessment_completed, tutor_matched, class_completed, vocab_covered[] | D1 + D5 | RICHEST: 30–45 min real Medumba conversation. |
| Books | book_link_clicked, bundle_activated | X Context | High-commitment signal. Bundle learners → intensified PPO. |
| Community links | external_link_clicked (Zenu YouTube, CEPOM, NCOBNKUN) | D5 Cultural | Cultural ecosystem engagement. Zenu video views = corpus discovery. |
| Gamification | credits_earned, badge_awarded, leaderboard_viewed | X Context | Engagement quality. Word contributors = highest commitment learners. |

# 11. Complete Build Summary — Felix's Scope

What Felix Builds — Complete List (Claude First) - 1. medumba.ai homepage (Kaaynos pro bono): hero, 3-component cards, community links, Zenu YouTube embed, CEPOM/NCOBNKUN links, eMuseum preview, book section, app download, countdown, Medumba translation. - 2. Living Dictionary: trilingual search (FR/Medumba/EN), tonal audio, STEM + modern life domains, word suggestion pipeline, NCOBNKUN validation dashboard, gamification engine, leaderboard, contributor badges. - 3. The App — web + iOS + Android: AI translator, learning modules, pronunciation assessment, offline sync, Flutter scaffold, voice query. - 4. Live Classes marketplace: tutor portal, assessment, TutorMatchingService, Daily.co integration, Stripe/Wise payouts, AI customer service, quality monitoring. - 5. Books integration: /books page, Amazon affiliate links, bundle activation endpoint. - 6. eMuseum: Sanity CMS schema, React gallery, homepage preview, QR scan-to-draft, 50+ artifacts, FESTAC pipeline. - 7. AI Chatbot: corpus ingest API, RAG pipeline (flag Yaweni for GPU fine-tuning), ASR voice endpoint, voice query, F1 baseline. - 8. THEO API: all endpoints, Supabase JWT auth, OpenAPI spec, integration tests, NKONI health check. - 9. THEO Event Bus: emitTheo() in every route across every product. AI records everything on everything.

# 12. NKONI Festival — July 25–26, 2026 — Done When

Complete Definition of Done — All Products - HOMEPAGE: medumba.ai live, trilingual, all sections active. Community links (Zenu YouTube embedded, CEPOM, NCOBNKUN). Book section + Amazon links. NKONI countdown. Word of the Day visible. - LIVING DICTIONARY: Trilingual search live. Tonal audio playback. STEM domain populated (50+ words). New word submission pipeline working. Franklin's NCOBNKUN dashboard live. - APP (Web): Dictionary v2 + Translator + Lessons + Pronunciation + Voice Query all live. - APP (iOS): TestFlight build on Donovan, Sara Marie, Amira devices. Demo rehearsed. - APP (Android): APK sideloadable. QR scan → CEPOM intake demonstrated. - LIVE CLASSES: Booking flow live. 3+ Franklin-validated tutors. 1 demo class on stage. Donovan books it at NKONI. - BOOKS: /books page live. Amazon affiliate links working. Bundle activation tested. - eMUSEUM: 50+ artifacts live. Homepage preview visible. <2s load from Cameroon. - AI CHATBOT: Voice query in Medumba live. F1 baseline logged. - THEO API: 99% uptime. All products callable. OpenAPI published. - THEO DATA: theo_events flowing from all products including word suggestion pipeline and STEM vocabulary events. THEO twin active for Donovan, Sara Marie, Amira + NKONI attendees. - NEW WORD PIPELINE: At least one full cycle completed before NKONI (suggestion → NCOBNKUN review → approval → user notified + credited) as proof of pipeline. - CEPOM PIPELINE: ≥3 corpus records/week. Franklin validation queue operational.

Medumba.ai — Complete Platform Scope v3.0

Nzueke Foundation × Kaaynos SARL · March 2026 · medumba.ai · kaaynos.com · ncobnkun.cm

Requirements: Aristide (platform) + Franklin/Zenu (language/culture) · Oversight: Tangyie Yaweni